## Slide 1
Stickynight
A programming language with English-phrase syntax, and its compiler
Lexer, parser, interpreter and error reporting complete.
Code generation under way.
Review 2 · Compiler Design course project
Apoorv Verma · Surjadeep Das
Guide: [Faculty name]
80%
implementation
complete
Notes: Review 2. Five of six phases complete, the sixth under way.

## Slide 2: Progress since Review 1
IMPLEMENTATION COMPLETED
Review 1 · 30%
Review 2 · 80%
Completed at Review 1
Language specification and EBNF grammar
Lexical analyser with INDENT / DEDENT synthesis
Completed since
Recursive-descent parser and AST construction
Scope chain and tree-walking interpreter
Unified error reporting across all three stages
Automated test suite covering every stage
Under way
Code generation back end targeting WebAssembly
Browser playground for live demonstration
Notes: Three columns: what was done, what is new, what remains.

## Slide 3: The pipeline, as it now stands
Source
.sn file
Lexer
characters to tokens
COMPLETE
Parser
tokens to AST
COMPLETE
Interpreter
walks the AST
COMPLETE
Output
program result
Code generator
IN PROGRESS
the same AST, walked by a second back end
Everything from source to output now works end to end. The remaining work attaches a second consumer to the existing tree rather than changing anything above it.
Notes: Three green chips. The dashed branch is the work in progress.

## Slide 4: Phase 3: the parser builds the syntax tree
SOURCE
define classify with score:
if score is at least 90:
give back "A"
otherwise:
give back "B"
say classify(82)
Three tokens become one operator
The lexer handed over IS, AT and LEAST separately. The parser folds them into a single comparison, deciding from the next one or two tokens — never by backtracking. The otherwise-if chain becomes a nested If, so every later stage handles only two branches.
ABSTRACT SYNTAX TREE PRODUCED
Program
├── Function classify(score)
│ └── body
│ └── If
│ ├── condition
│ │ └── Binary is at least
│ │ ├── Variable score
│ │ └── Literal 90
│ ├── then
│ │ └── Return → Literal "A"
│ └── otherwise
│ └── Return → Literal "B"
└── Say
└── Call classify ( Literal 82 )
Notes: Point at the violet line: that is the folded phrase.

## Slide 5: A real grammar ambiguity, and how it is resolved
The problem: "times" is both the multiplication operator (3 times 4) and part of the count loop (repeat 3 times:). In "repeat n times:", is "n times" the start of a multiplication?
BOTH READINGS ARE GRAMMATICAL
repeat 3 times: <- a loop
say "hello"
set total to 3 times 4 <- multiplication
repeat rows * cols times:
say "still a loop"
THE RESOLUTION
The word "times" is suppressed as an operator while, and only while, the count of a repeat is being read.
The symbol "*" is a different token and is never suppressed — so the third example above still parses, giving an escape hatch for the case the rule takes away.
This is the only ambiguity in the grammar, and it is a direct consequence of combining phrase-based operators with keyword-led statements. Finding it was the main design work of this phase.
Notes: Volunteer this before being asked. It is the strongest thing on the parser.

## Slide 6: Phase 4: scope handling and the interpreter
THE SCOPE CHAIN
global
built-ins, top-level names
make_counter
count
step
(sees count through its parent)
A name is looked up here, then outwards. "set" creates in the current block; "change" updates the nearest existing one — which is what lets a mistyped name be reported instead of silently creating a second variable.
CLOSURES: A DEFINITION KEEPS ITS SCOPE
define make_counter:
set count to 0
define step:
change count to count + 1
give back count
give back step
set tick to make_counter()
say tick()
say tick()
say tick()
set other to make_counter()
say other()
OUTPUT
1 2 3 1
the second counter has its own count
Notes: Closures are the proof that the scope chain is real and not a flat symbol table.

## Slide 7: Real programs, running end to end
Recursion and conditionals
define is_prime with n:
if n is less than 2:
give back no
repeat with d from 2 to n:
if d times d is more than n:
stop
if n mod d is 0:
give back no
give back yes
OUTPUT
list of 2, 3, 5, 7, 11, 13,
17, 19, 23, 29, 31, 37, 41,
43, 47
That is 15 of them.
Lists, indexing and mutation
define bubble_sort with values:
set data to copy(values)
repeat with pass from 1 to n minus 1:
repeat with i from 1 to n minus pass:
if item i of data is more than
item (i + 1) of data:
... swap ...
give back data
OUTPUT
Before: list of 5, 3, 9, 1, 7, 2
After: list of 1, 2, 3, 5, 7, 9
Untouched: list of 5, 3, 9, 1, 7, 2
Notes: Both of these run live from the command line — show them rather than reading the slide.

## Slide 8: Phase 5: one error format for every stage
LEXICAL
Lexical error in demo.sn, line 3:
2 | set age to 20
3 | if age >= 18:
| ^^
'>=' is not part of Stickynight.
hint: Write 'is at least'
SYNTAX
Syntax error in demo.sn, line 3:
2 | set score to 90
3 | if score is at least 50
| ^
I expected a ':' at the end of
this 'if' line.
hint: Every 'if' line ends with ':'
RUNTIME
Runtime error in demo.sn, line 4:
3 | set count to 2
4 | say totl + count
| ^^^^
I do not know anything called
'totl'.
hint: Did you mean 'total'?
Same shape every time: stage, file, line, the source quoted, a caret, a plain sentence, and a suggestion.
Rejecting ">=" is deliberate rather than accidental, which is exactly what lets the message name the phrase to use instead. Suggestions for mistyped names are found by edit distance over the names currently in scope.
Notes: Three stages, one format. This was the integration work of Phase 5.

## Slide 9: Error recovery: every mistake in a single pass
A FILE WITH FOUR SEPARATE MISTAKES
set total to
if total is at least 10
say "missing colon above"
define add_up with a, a:
give back a
say total +
Panic-mode recovery
The parser records the error, discards tokens until a line that could begin a new statement, and carries on. Running the file stops at the first mistake, as most compilers do; checking it reports all four.
OUTPUT OF stickynight --check
line 11 This line stops before it says
what to do.
line 14 I expected a ':' at the end of
this 'if' line.
line 17 'a' is listed twice as an input
to 'add_up'.
line 20 This line stops before it says
what to do.
4 problems found.
Notes: Building this example found a genuine bug in our recovery — worth mentioning if asked how we validated.

## Slide 10: Validation: an automated test suite
314
tests, all passing
6
test files, one per stage
26
sample programs covered
Lexical analyser
31
Tokens, indentation, blank lines inside blocks, every rejection message
Parser
45
Precedence, phrase folding, block forms, panic-mode recovery
Interpreter
58
Scope, closures, loops, lists, built-ins, runtime errors
Error reporting
29
All stages share one format, caret in the correct column
Front-end contract
4
The real lexer still matches the token stream agreed on day one
Sample programs
109
Every example runs; every broken one fails at the stage it demonstrates
A further 38 tests cover the code generator now under development, bringing the total to 314.
Notes: The suite runs in under half a second. Offer to run it live.

## Slide 11: Phase 6, under way: generating WebAssembly
SOURCE
define double with n:
give back n times 2
say double(21)
Why this matters
The generator walks the same AST the interpreter walks. Nothing above it changes.
Having two independent consumers of the tree is what proves it is a genuine intermediate representation.
Text format for the numeric subset works today. A binary emitter and the browser playground are the remaining work.
GENERATED WEBASSEMBLY TEXT FORMAT
(module
(import "stickynight" "say" (func $say (param f64)))
;; double
(func $double (param $n f64) (result f64)
local.get $n
f64.const 2
f64.mul
return
)
;; the main program
(func $main
f64.const 21
call $double
call $say
)
(export "double" (func $double))
(export "main" (func $main))
)
Notes: Be clear this is partial: the numeric subset only. Say so before being asked.

## Slide 12: Remaining work, and conclusion
WORKING TODAY
The full pipeline from source to output: lexer, parser, interpreter.
Variables, conditionals, three loop forms, lists, text, definitions, recursion and closures.
One error format across every stage, with recovery that reports all mistakes at once.
314 automated tests covering each stage and every sample program.
TO COMPLETE FOR THE FINAL REVIEW
Finish the code generator and emit a runnable binary module, not only text.
Verify it by running the compiled output and comparing it against the interpreter.
Build the browser playground, so the language can be demonstrated without any setup.
Known limitation to address: names are checked at run time, so a mistake on a branch that never executes is not reported.
Every stage the course covers now runs end to end. What remains is a second back end on the tree we already have.
Notes: Close on what remains. Offer a live run of anything on the slides.